## Slide 1: ITER Project
Shishir Deshpande
Head Fusion Interdisciplinary Science Division
Institute for Plasma Research
(An aided institute of DAE)
Former Project Director, ITER-India (2007-2019)

## Slide 2: Outline
About ITER
ITER Basis
Challenges in Project Execution
Status of Progress
Summary

## Slide 3: About ITER
ITER has a long history
Construction is shared: ITER is divided into 134 Packages
Each package has a credit value in ITER Unit of Account (IUA)
Total credits add up to about 2900 kilo-IUA#
Seven Domestic Agencies are given the responsibility of supply of equipment in-kind
1/11th by China, India, S. Korea, Japan*, Russia and USA
5/11th by EU*
# Includes a part of the work to be done by IO directly

## Slide 4
Reykjavík Summit
1988
Joint Implementation
Mtg. Toronto 2001
China & S. Korea
Join 2003
US re-joins 2003
Cadarache site
agreed 2005
ITER Agreement Signed
2006
ITER Organization
created 2007

## Slide 5: ITER Machine and the Work Distribution among Members

## Slide 6: In-kind Work: Distribution of Credits

## Slide 7
Itinerary of ITER Components
= Itinerary of ITER Components
ITER Site
Source: Dr. Motojima talk at IPR

## Slide 8: Long history of fusion research worldwide and step-by-step achievements has created the basis for ITER

## Slide 9: Fusion on Earth
A plasma of Deuterium + Tritium (hydrogen isotopes) is heated to more than 150 million °C.
The hot plasma is shaped and confined by strong magnetic fields.
Helium nuclei sustain burning plasma.
Neutrons transfer their energy to the Blanket.
In a fusion power plant, conventional steam generator, turbine and alternator will transform the heat into electricity.
0.7 MeV
Courtesy: Mr. Laban Coblentz (ITER Org.), Vigyan Samagam Mumbai
Notes: Keep hot plasma KD: “will” transform
Hot to High energy,
alpha particles

## Slide 11
From: Fusion (second edition) Gary McCracken and Peter Stott https://doi.org/10.1016/B978-0-12-384656-3.00010-6

## Slide 12
70 years of constant progress
Projected performance is on a firm basis
Tokamak Concept: a magnetic bottle to hold and heat charged particles so as to fuse together

## Slide 13: Status Of The Project In The Beginning
At the time of signature:
  Some design issues were not fully resolved, new opportunities had arisen
  Site specific safety and regulatory aspects were not integrated
  Project execution bodies like ITER Organization or the Domestic Agencies had not been formed

## Slide 14: Design Changes Have Come From A Review
This is a first-of-a-kind project where there is no precedent.
Design Reviews from 2007 to 2009 by almost 150 experts around the globe have consolidated the outstanding issues
When the contracts were awarded, some manufacturability and meeting interface requirements required changes
Post-Fukushima, several design changes were further incorporated

## Slide 15
Reactor complex, 60 m tall, many interfaces

## Slide 16
License
Agreement
B2-slab
11/06
02/11
06/12
04/12
08/14
09/15
Excavations
Seismic pad
Assembly bldg
Initially slow, as the design
was being reviewed, but now
speeded up in overall construction

## Slide 17: Dec. 2010

## Slide 18: Oct. 2019

## Slide 19: How does it work?
Run a strong electrical current in the DT gas. You have created a plasma.
Continue heating by way of electromagnetic waves.
Inject high-energy neutral particles.
By combining these different heating techniques, you reach the requested temperature for fusion reactions to occur.
But what can contain something that is 10 times hotter
than the core of the Sun?
Courtesy: Mr. Laban Coblentz (ITER Org.), Vigyan Samagam Mumbai

## Slide 20
An intense magnetic field, generated by powerful superconducting magnets shape and confine the hot plasma, and keep it away from the vacuum vessel wall.
1 central solenoid, 13 m high, 1,000 tons, powerful enough to lift an aircraft-carrier out of the water
18 Toroidal Field Coils, 17-metre high, 360 tons each.
6 Poloidal Field Coils, 8 to 24 m. in diametre, 200 to 400 tons.
A large magnetic cage
Courtesy: Mr. Laban Coblentz (ITER Org.), Vigyan Samagam Mumbai

## Slide 21
Naval construction-size components…
Inside the Assembly Hall, giant tools (procured by Korea) will handle loads up to 1,500 tons
Courtesy: Mr. Laban Coblentz (ITER Org.), Vigyan Samagam Mumbai

## Slide 22
…watch-like precision
Using 3D laser-scanning techniques, metrology specialists create an ultra-precise topography of the Cryostat Lower Cylinder’ interfaces with other systems.

## Slide 23: An example: Cryostat parts handed over
https://www.youtube.com/watch?time_continue=33&v=YOVYjKhUPp0

## Slide 24
Manufacturing Progress
Total average component manufacturing through First Plasma is >65% complete.
Central Solenoid
Correction Coils
SPIDER Neutral Beam
TF Coil Winding Pack
PF Coil #1
Thermal Shield
Cryolines
Courtesy: Mr. Laban Coblentz (ITER Org.), Vigyan Samagam Mumbai
Courtesy: Mr. Laban Coblentz (ITER Org.), Vigyan Samagam Mumbai

## Slide 25: India’s Contribution to ITER
India is contributing nine Packages to ITER
These cover a range of technologies (RF, NB, Cryo)
Involve a strong industry partnership
A specially created body called ITER-India is in charge of the project execution
Details will be covered in the next session

## Slide 26: Summary
ITER Project is making rapid progress
Technologies like RF-technologies, Beam technologies, Superconducting Magnets, Remote Handling are being developed for higher scale/capacity components (never built before)
All our attempts should now be to assimilate, preserve and use this knowledge for building an electricity producing fusion reactor

## Slide 27: Thank you

## Slide 28: Beyond ITER: A Demonstration Reactor Or: DEMO
What next after ITER?
The answer is hidden in its very objective: Use the knowledge to build your own electricity producing reactor
So, while we wait for ITER to generate results, we must keep ourselves ready by carrying out various Technology Development Projects – aimed at the currently sized DEMO designs
The knowledge leveraging from ITER will lead to much shorter timescales to build DEMO
The final DEMO design may change, as new information arrives (e.g. high field s/c magnets, new heat-handling materials, compact reactor designs, etc.), but for the investment made, readiness is must!